Statement of Tony Collins

I was Executive Editor at Computer Weekly for more than 20 years. I reported regularly on DWP IT-based projects and programmes and spent a day with senior IT management at the department’s office and computer centre at Newcastle where I attended an IT programme board meeting. This gave me a little insight into the department’s culture.

I have given verbal evidence to several Parliamentary committees and been questioned by MPs and peers on major IT-enabled projects. With a colleague David Bicknell, I wrote a book on the common factors some of the world’s worst IT disasters. The book went into some detail on the “Operational Strategy” to integrate and simplify the administration of welfare benefits - much as Universal Credit is designed to do three decades later.

Though the DWP has had some project success it has also had several costly failures. Each time it has occurred to me that some of the common causes of failures were being repeated. If the lessons were being learned, it did not seem to last long because civil servants moved on and their successors were not fully aware of the history, such was the internal as well as external secrecy - and defensiveness - over the department’s IT affairs.

[The DWP’s] statement to the Tribunal may help to explain the extent to which the culture of programme confidentiality can manifest itself.

Indeed [the DWP], perhaps unwittingly, puts her finger on what I, at least, see as a striking flaw in the DWP’s management of its biggest IT-enabled programmes, particularly Universal Credit. It is the department’s preoccupation with maintaining the confidentiality of how matters are progressing – or not – on its major IT-enabled projects and programmes.

The DWP does not appear to accept that internal and external secrecy is incompatible with what the department wants to achieve.  Universal Credit is not only a computer system that is delivered by an IT department to a grateful public and the DWP’s user community. It involves a number of external agencies such as local authorities. Indeed their support or “buy-in” is critical to the programme’s success.  IT-based programmes are about solving problems. If those problems cannot be discussed openly – or the problems cannot be admitted – they are unlikely to be solved.

Indeed the DWP’s secretary of state, in an interview with the BBC in December 2013, said that he had brought in his own experts to report to him on the project, because of his concerns.

He told the “Today” programme, "Let us get this clear: I introduced the 'red team' of outside experts to look at the plan back at the end of 2011 for the very simple reason that I was concerned we may end up repeating the mistakes that were the last government's over tax credits and the health departments. We are not going to do that because the plan has been reset."

He added: "The important thing here is that a government intervened to make a programme right before people are affected."

Is the wish for confidentiality within a department rather extreme when its own secretary of state has to hire his own advisers to ensure he is getting independent advice?

The Financial Times, on 20 September 2012, said that Mr Duncan Smith, the secretary of state at the DWP, “has hired a special red team to watch over his flagship project amid Treasury fears the programme could fall apart. The work and pensions secretary has brought in a set of advisers to update him on the progress of Universal Credit ... He said: "I have a personal red team looking again at what we are doing. They are independent and can give us advice on the project."

An independent view of the project could be obtained from the National Audit Office, as the DWP has pointed out in its evidence to the tribunal. But the NAO’s scrutiny is periodic and not guaranteed. It sometimes reports on specific  government projects and sometimes not; and the timing of its reports are a matter of its internal arrangements.

It is with a view to gaining some insight into the progress or otherwise of the Universal Credit programme  – as opposed to imbibing some political statements that can be one-sided and glowing – that I requested the project assessment review report.

At that time the National Audit Office had not reported on the progress of the Universal Credit programme (that happened two years later), and Parliamentary questions, or questions by select committee members, had elicited mostly political responses.

Only reports such as the PAR would have provided authoritative, independent information – not just for me but for the wider community that was involved with the programme, including IT suppliers, local authorities, the DWP’s own IT professionals, banks, landlords, staff in hundreds of jobcentres and of course potential claimants. It surprised me to discover that not even Universal Credit’s IT suppliers are entitled to see UC progress reports such as the PAR.

That it is necessary for the wider community to see the PAR and other similar project reports (that were not published) can be seen from the criticisms of the National Audit Office in its report “Universal Credit: early progress” in 2013.

Had the PAR been published it would have made it more difficult for the DWP to have continued with “weak programme management, over-optimistic timescales, and a lack of openness about progress” (NAO report page 9 par 23).

If nothing else, publication of the PAR at that time would have enabled parliamentarians, the media, external stakeholders and the department’s own staff to put into context the DWP’s unremittingly positive public statements about progress on the project.

The DWP argues that continuing confidentiality has been necessary for the good conduct of public affairs. I would question what evidence exists of the department’s good conduct of public affairs, at least in terms of its management of Universal Credit. What evidence does exist, to judge from the NAO’s findings, is that the DWP felt safe from proper scrutiny by a lack of authoritative, independent information about the project in 2011 and 2012.

Indeed non-disclosure of the PAR (and other similar reports) allowed the department to escape Parliamentary and other pressure to act on the recommendations of its assurance reviews.

The NAO found in its 2013 report that the department had not been addressing some of the recommendations from assurance reviews. The NAO said the DWP had “failed to fully implement two-thirds of the recommendations made by internal audit and the Major Projects Authority in 2012”.

From paragraph 20 page 9 of the NAO report Universal Credit: early progress:

“From mid-2012, it became increasingly clear that the Department was failing to address recommendations from assurance reviews. Although the nature and emphasis of its recommendations changed over time, the key areas of concern raised by the Major Projects Authority in February 2013 had appeared in previous reports. From mid-2012, the underlying concerns about how Universal Credit would work meant that the Department could not address recommendations from assurance reviews; it failed to fully implement two-thirds of the recommendations made by internal audit and the Major Projects Authority in 2012…” (pars 3.33 to 3.35).”

I am not sure I can reconcile the DWP’s claim that it needed a safe space and was concerned about the so-called chilling effect, all for the good conduct of public affairs, with the NAO’s evidence that suggests effective conduct of public affairs was missing from the project.

From the NAO’s 2013 report,

“The source of many problems has been the absence of a detailed view of how Universal Credit is meant to work.”

There were “unanticipated security problems”.

“Governance has not been effective at addressing concerns when they arose.”

“Lack of transparency and challenge”.

“Inadequate internal challenge of purchase decisions; ministers had insufficient information to assess the value for money of contracts before approving them.”

“…Insufficient challenge of supplier-driven changes in costs and forecasts because the programme team did not fully understand the assumptions driving changes.”

“Inadequate controls over what would be supplied, when and at what cost because deliverables were not always defined before contracts were signed.”

“Over-reliance on performance information that was provided by suppliers without Department validation.”

“Unclear financial reporting; the presentation of financial management information risked being misleading and reducing accountability.”

“Weak contractual relationships with supplier; the Department did not enforce all the key terms and conditions of its standard contract management framework, inhibiting its ability to hold suppliers to account.”

“Ineffective departmental oversight”

**

On the one hand the DWP argues that it needs a safe space for civil servants to air their candid views in assurance reviews. On the other hand non-disclosure allowed the DWP to escape scrutiny at the time for not fully implementing some recommendations from the assurance reviews, and kept the criticisms contained in those reviews from all but a small group of people within the department, while the department issued press releases and ministers made statements about the project’s success - that it was on time and to budget.

Does all this amount to the good conduct of public affairs? It’s my view that major mistakes will continue to be repeated and learned only temporarily because of a high turnover of senior management unless project assurance reviews such as the PARs and issues registers are published contemporaneously. Only then, perhaps, will the concerns being expressed quietly by middle IT management be given the weight of a public report; and there could be external pressure for a common sense approach to prevail, perhaps without the usual dominance of party politics over realistic, pragmatic project management.

I have seen no evidence of incompetence among the DWP people I have met. The opposite in fact. It’s my experience, however, that some of the best people tend to last a short time, perhaps in part because it’s difficult for individuals to overcome a culture.

[The DWP’s] statement indicates to me how intimidating it can be for staff who are trying to work within a culture that seems more attuned to protecting its reputation and managing the outside world’s perception of its projects, than openly discussing with its own teams and external stakeholders how they can help overcome technical and business-change problems to achieve the project’s main objectives.

Until the DWP routinely publishes its PAR and similar reports I believe it will continue to be excessively concerned with managing how it is perceived by the outside world, and will not have any change in fortune when it comes to the success rate of its major IT-enabled projects and programmes.

My responses to specific DWP points:

a) The “chilling effect”.

A senior civil servant involved in project assurance reviews such as the PAR in question made it clear to me that he always wrote his reports as if they would published, given the possibility that the FOI Act may be invoked.

The DWP argues that civil servants writing the assurance reports would tone down criticisms if they knew their reports would be published. A counter argument of equal force could be made that non-disclosure encourages civil servants to tone down criticisms because they are, in the main, civil servants writing reports for other civil servants, and will not wish to cause offence to possible colleagues, or possible future colleagues. Publication would force a neutrality in the report’s findings because the writers and contributors would not want to held accountable should any unprofessional blandness in their reports be subsequently picked up by the National Audit Office.

These are arguments only and, in my view, do not touch on reality. I believe civil servants will write assurance reviews to the best of their ability, whether or not their reports are published. Indeed the issue of publication appears to be an irrelevancy for them.

By default the DWP does not publish any of its assurance reports. Some years ago I gave the DWP press office a list of reports on the progress or otherwise of Universal Credit and asked whether they have been published. These included a “Final assurance of DWP IT strategy” by Capgemini, an assessment by McKinsey of the Universal Credit  Delivery Model and an assessment by IBM of the “Universal Credit End to End Technical Review”.  A press officer replied in writing that none has been published.

I believe that the chilling effect is an argument the DWP uses to work backwards from its unwritten policy of not publishing any reports it commissions on the progress or otherwise of its major IT-based projects including Universal Credit.

Its tradition of non-disclosure dates back decades but, as I said earlier, I believe it hinders the chances of success. Openness about problems internally and with external stakeholders such as local authorities and DWP staff in jobcentres is arguably the best way to solve them, particularly as the biggest issues on any major DWP IT programme are likely to involve changes in the way people work.

The DWP does publish some useful information on the results of its pilots at jobcentres but this is not the same as reporting on the status of the IT programme, or its problems.

Indeed a secretive and defensive approach can leave end-users, external stakeholders and sometimes IT suppliers mystified about the DWP’s direction of travel and can cause suspicion and resentment.

That is what happened on the Department of Health’s National Programme for IT, the biggest civilian computer project in the world. The £11bn programme was eventually abandoned in part because it was rejected by sceptical and suspicious GPs and hospital doctors, who were told repeatedly by civil servants and ministers that all was well with the project when they knew this wasn’t the case.

b) The Major Projects Authority publishes details on the progress of the DWP’s  high-risk and high-value projects.

The MPA does not publish its own assessments. At the MPA’s request, the DWP publishes annually on the DWP’s website the department’s own narrative on the success of its projects. This narrative is usually self-selective and omits to mention any problems.

c) Ministers have made explicit commitments to provide periodic up-dates to Parliament.

These are political statements that omit any mention of problems or risks.

d) Further public scrutiny can take place in due course through the National Audit Office and Public Accounts Committee.

These NAO and PAC reports, though replete with valuable insights, are retrospective and by no means guaranteed.  They are published sometimes years after the start of a project.

Given that senior civil servants rarely stay in one post for long, they will probably have moved on by the time the NAO publishes. [Indeed the DWP’s statement says, “There are very few senior level staff still working in the Department who worked on the Universal Credit  Programme during 2011/12.”]

This high turnover of senior project staff diminishes individual and corporate accountability, which could encourage bad decision-making. It also reduces the likelihood there will be any long-term corporate “memory” of past mistakes.

On the other hand project assessment reviews are carried out regularly and their contemporaneous publication would give to those involved in the project, including IT suppliers and internal and external stakeholders, an understanding of the current problems, risks, challenges and what has yet to be done and decided upon. It would clarify the uncertainties, and save stakeholders from repeatedly asking awkward questions to which there are as yet no answers.

e) Publication of such (negative) assessments is likely to provide a misleading picture of the overall risk of the Universal Credit project and to distort public debate rather than enhance it.

This underlines, in my view, the DWP’s wish to control, or rather stop, the flow of authoritative and independent information on the programme’s progress or lack of.

In the absence of such information the DWP can publish its own press releases and allow ministers to make positive statements that may or may not be correct. Is it disingenuous of the DWP to decline to publish authoritative and independent information that is in a PAR report while issuing its own one-sided press releases on the success of the project?

f) Disclosure of the PAR review would prejudice the effective conduct of public affairs.

On this point please see part three of the 2013 NAO report “Universal Credit: early progress” on programme management. This is one of the NAO’s conclusions in that chapter:

“The source of many problems has been the absence of a detailed view of how Universal Credit is meant to work.”

It’s remarkable that the DWP was able to launch the Universal Credit programme without a clear idea of how it would work. Said the NAO:

“The Department has struggled to set out how the detailed design of systems and processes fit together and relate to the objectives of Universal Credit. This is despite this issue having been raised repeatedly in 2012 by internal audit, the Major Projects Authority and a supplier-led review.

“This lack of clarity creates problems tracking progress, and increases the risk that systems will not be fit for purpose or that proposed solutions are more elaborate or expensive than they need to be.”

I cannot see how such a fundamental failure fits in with the DWP’s claim that publishing the PAR report would prejudice its effective conduct of public affairs.

To launch a large IT-enabled project with tight deadlines (initially) and without knowing how it is meant to work is far removed from the principles that underpin the effective conduct of public affairs.

Publishing the PAR in real-time would have enabled MPs, peers and external stakeholders to point out the obvious uncertainties to the DWP, before large expenditure was committed to the project. The DWP disparages the media but in none of its arguments to the tribunal does it concede that a well-informed public debate, for example sparked by articles in the financial, business and IT press, could have helped those working on, and managing, the Universal Credit programme.

g) “… officials (contributing to the PAR) would be guarded in what they said if they believed their comments would be made public and embarrass their team or their department or prejudice the success of the project”.

I believe that middle-ranking officials contributing to the PARs will do their jobs as best they can. They will want PAR reports to be as effective as they can be, whether they are published or not.

h) “I would expect all the material requested in these cases to be disclosed as the balance of the public interest shifts in favour of disclosure over time, as an issue passes or mitigating action has been successfully deployed.”

As it is now approaching five years since the PAR in question was written why, if Ms Cox is correct, has the PAR not been published, especially as it has been superseded by several further PAR reports?

The non-disclosure of the out-of-date PAR and the other out-of-date reports in question raises the suspicion that the DWP is, in proceeding with this case despite the mounting costs, simply defending a principle.

Are the DWP’s appeals, which are seemingly financed from a bottomless purse, simply to defend a cherished tradition of not publishing such reports?

In figure 7, part two of its 2013 report on Universal Credit, the National Audit Office published a summary of the “high and urgent recommendations” from the Major Projects Authority’s February 2013 project assessment review.

The NAO reported the PAR as having mentioned the need to address capability and capacity gaps in business architecture; IT architecture; IT delivery; commercial; contract management; and PMO teams. Did these disclosures by the NAO from the 2013 PAR report on the Universal Credit programme trigger any of the consequences highlighted by the DWP in its various submissions to the tribunal?

i) “In June 2012 it became clear to the DWP that Mr Collins had already obtained the starting review by October 2011, prior to making his [FOI] request.”

This implies I requested pointlessly a report I already had. I would have preferred that the DWP had have looked more closely at the facts before making the comment about me, which I would imagine was intended to be disparaging.

In June 2011, I asked the DWP for copies of “any Gateway reviews carried out on the Universal Credit programme”. [There are six stages of Gateway reviews – 0,1,2,3,4,5 - all of which are potentially repeatable. In addition the Major Projects Authority may require a starting gate review, in part to check a project is feasible.]

On 23 June the DWP replied to me:

“There have been no Gateway reviews on the Universal Credit programme.  There has been one starting gate review on the Universal Credit programme.”

I asked for a copy of that starting gate review and the DWP refused my request in August 2011. I found this refusal odd because in May 2011, at a hearing of the House of Commons’ Public Accounts Committee, a senior IT executive at the Cabinet Office, Ian Watmore, [then Chief Operating Officer, Efficiency and Reform Group, Cabinet Office] had agreed to supply the committee with the starting gate review on the Universal Credit programme.

On 24 August 2011 I informed a member of committee that the DWP had refused my request for a copy of the starting gate and asked whether the DWP had by then complied with Mr Watmore’s request to supply a copy of the review report to the committee.

A month later (September 2011) I received a copy of the review.  It had been supplied to the House of Commons library in accordance with Mr Watmore’s undertaking to release it. About two weeks later I published the review.

Information supplied to the House of Commons library is in the public domain.

The following year, on 1 March 2012, I asked the DWP what Gateway reviews have been carried out on Universal Credit, and if I could have copies. [I wanted to find out if more Gateway reviews had been carried out, apart from the starting gate.]

The DWP replied on 28 March 2012 that it had completed its search for the information I’d requested and that the Major Project Authority had carried out a starting gate review in February 2011 and a project assessment review in November 2011. Its email gave me reasons for withholding them.

I requested an internal review of its decision. It confirmed it was withholding the reports so I complained to the Information Commissioner. I was interested in the PAR report only, not the starting gate review.

It appeared to the ICO at that time that the DWP’s email that set out its reasons for not disclosing the starting gate review and the PAR was an indication that I had asked for the starting gate review. In fact I hadn’t. I had requested only the PAR. I made this distinction clear to the ICO in an email that is part of the Open Bundle (p 102). In that email I also made it clear to the ICO that I wished to pursue the matter of the DWP’s refusal to disclose the PAR. This is the PAR that is now one of the matters before the tribunal.

At no point in 2012 did I request the starting gate review. The DWP is wrong to imply that I mischievously made an FOI request for a report I already had.

I have to say I still find it odd that the DWP refused to disclose the starting gate review and the PAR for exactly the same reasons, although the starting gate review had already been put into the public domain via the House of Commons library.

I believe the DWP’s response to all FOI requests for progress reports on its major IT-based programmes and projects – and it is certainly my experience - is an automatic refusal. It makes no exceptions even if a particular report has been placed in the House of Commons library.

[DWP statements]

I’d like to emphasise that the points I make in this section are in no way criticisms of the DWP’s witnesses. I believe that their statements represent faithfully the thinking, views and culture within the DWP, as those things exist today and have done for as long as I can remember.

Below, I put the comments of the witnesses in italics then give my response.

“…DWP routinely releases huge amounts of information to its customers, stakeholders and citizens. This includes detailed information about welfare reform programmes, statistics on its benefit caseloads, including Universal Credit and the routine publication of its commissioned research, including on Universal Credit, all of which is available on the www.gov.uk website.”

It is true the DWP publishes large amounts of information. None of it is independent information on its IT progress, performance, and the problems it is encountering on the department’s biggest IT-enabled projects and programmes, including Universal Credit.

It is this information -  the information the DWP does not release - that is of particular interest to the DWP’s staff and the many external stakeholders because it will allow them to judge whether timescales are realistic or whether delays are likely, in which case they will need to plan accordingly, possibly with contingencies. It would also help their planning to understand what uncertainties and problems are still to be clarified or resolved. It is this sort of information that is contained in the PAR and issues register. It is a pity that circulation of these reports is limited to a very small group of senior people.

The Major Projects Authority publishes annually a report on the government’s major projects but it contains little information on the Universal Credit programme. The DWP annually a progress report on its major projects, but only its own brief account of progress, not the Major Project Authority’s assessments. The DWP also publishes the traffic light status of its major projects although not before at least six months has passed.

“Successful programme delivery should focus attention on identifying and mitigating problems and potential problems. It is unhelpful, therefore, if attention is instead focused on clarifying positions with stakeholders … in order to correct the often misleading impression created by premature disclosure. This issue is magnified in a programme with as many delivery partners as Universal Credit …”

This in my view gives an important insight into the DWP’s culture of treating the outside world – even partner organisations and other stakeholders - as a necessary but unwelcome overhead.

Clarifying positions with stakeholders is a crucial element in the success of a big programme that involves many different groups, internal and external. Even without newspaper articles or TV and radio broadcasts on UC, those working on the programme inside and outside the DWP will speculate on whether official statements on the success of the programme are credible. Routinely clarifying positions with stakeholders is a vital way to encourage support in the programme community rather than foster resentment at what is not being said. Media reporting is almost an irrelevance. It’s my experience that DWP staff and other UC stakeholders are generally sceptical and anything said in the media about their programme, unless it chimes with what they know already.

The DWP’s concern about “premature disclosure” in my view reflects a culture that the National Audit Office referred to as a “fortress mentality”.

Said the NAO’s 2013 report Universal Credit: early progress, “Both the Major Projects Authority and a supplier-led review in mid-2012 identified problems with staff culture; including a ‘fortress mentality’ within the programme. The latter also reported there was a culture of ‘good news’ reporting that limited open discussion of risks and stifled challenge.”

“I now turn to the question of the identification of junior civil servants in this material.”

I do not wish to know the identities of those named in the reports. Their identities are not relevant in my view.

“In summary, we concluded (just before Christmas 2012) that the IT system that had been developed for the launch of UC had significant problems.”

This is the opposite of what the DWP was saying officially at the time, which perhaps emphasises a need for the timely release of trustworthy independent information about Universal Credit such as the PAR report.

[The DWP] made it clear in its statement that it was just before Christmas 2012 that the DWP knew the IT system for UC had significant problems. A DWP spokesperson, however, was quoted in the Daily Mail on 30 December 2012 as denying the scheme was in trouble, adding, “Universal Credit is on time and under budget. It will start to be rolled out nationally from October 2013, making three million households better off and ensuring work always pays.”

http://www.dailymail.co.uk/news/article-2255085/Universal-credit-plan-disaster-making-says-Minister-just-months-ahead-launch.html#ixzz3yqtbII8t

On 5 February 2013, a little over a month after the DWP became aware of the IT problems on UC, the government gave a lengthy statement to the House of Commons’ Work and Pensions Committee, in response to the committee’s concerns about Universal Credit. The committee’s MPs were concerned, among other things, about aspects of UC’s implementation.

Nowhere in the government’s 29-page statement was any mention made of problems with the IT systems. The opposite in fact. The statement was wholly reassuring. Below are some excerpts from the government statement to MPs.

“The first people to claim Universal Credit during the pathfinder period and from October 2013 onwards will be newly unemployed. The essential elements of service delivery to support those claimants will be in place by October 2013…”

“At each stage of programme implementation, the necessary systems and processes are in place for Universal Credit to be able to support the scale and variety of claimants and their circumstances …

“We agree with the Committee's recommendation to develop a Universal Credit smartphone application; our aim is that this will be available later in 2014. However, it should be noted that the Universal Credit IT system is being designed so that it can be accessed from various mobile devices. The system is not reliant on a specific application, but rather will be available to most internet accessible devices from 2013. Our aim is to provide a platform that is capable of further development to meet the challenge of fast-changing technologies into the future.”

https://www.gov.uk/government/uploads/system/uploads/attachment_data/file/221715/uc-wpsc-response.pdf

It is unfortunate that the outside world, including Parliament, was left at that time to speculate on possible problems with the Universal Credit IT systems, there being no authoritative independent information available such as PAR reports.  An article on the BBC news website in March 2013 suggested speculatively that there were serious problems with the UC programme. A DWP spokesperson was reassuring.

"Our plan has always been to test Universal Credit in a safe and controlled way during Pathfinder to ensure we get it right for the start of the national rollout in October," the spokesperson told the BBC.

This juxtaposition of wide concern about the project, which is inevitable on any programme of UC’s size, and the DWP’s emollient public statements, caused unnecessary suspicion and resentment, at least on social media.

Had the DWP published regular PAR reports there would have been little need for speculation as the facts would have been “out there”. With disclosure, those who opposed UC would still be critical whatever the state of the IT project, but those who supported UC or were undecided would have understood the challenges and risks the DWP faced.

Publishing the PAR reports could have demystified the IT programme behind UC. As it was, could the state of the programme been any worse than it was in early 2013?

“In order to address the questions that have been raised about the leak of the Starting Gate Review …”

This is incorrect. The starting gate review was not leaked. The government placed a copy of it in the House of Commons library. I said in par (i) that in June 2011, at a hearing of the House of Commons’ Public Accounts Committee, a senior IT executive at the Cabinet Office, Ian Watmore, [then Chief Operating Officer, Efficiency and Reform Group, Cabinet Office] agreed to supply the committee with the starting gate review on the Universal Credit programme.

In September 2011 the government placed a copy of the starting gate review in the House of Commons Library. Information supplied to the House of Commons library is in the public domain. Parliament’s website has the following note on accessing information held in the library, “There is a public facing database which includes records of each deposited paper from 1987 onwards with digital versions from 2007.”

http://www.parliament.uk/mps-lords-and-offices/offices/commons/commonslibrary/

“… if we take 2012 as an example (as the year that these requests were made) DWP disagreed with the decisions to order the release of information in just 7 cases which came before the Information Commissioner.”

This may imply that the DWP has been open about the status of, and its performance on, major IT-based projects and programmes including Universal Credit. In fact the DWP has refused my every request for its commissioned (and costly) reports on the Universal Credit programme. In (a) I gave examples of unpublished reports on the Universal Credit programme. Other than pursue disclosure of the PAR report, I have not taken any of the DWP’s refusals of my FOI requests to the Information Commissioner.

Re the DWP’s decision to release the milestone schedule … “this sort of minor chilling effect is likely to be picked up by the robust Programme Management which we have in place”.

If the chilling effect exists, why is the Programme Management team likely to pick up a minor chilling effect, but not a major one? I would expect a robust programme management team to pick up any important omissions in MPA or commissioned reports, though I don’t believe there would be any deliberate omissions or any toning down of findings.

As I have said I believe those writing the reports, and those contributing to them, will be as professional and helpful as they can be, whether the reports are to be published or not, for they will always be cognisant of the public money that may be at stake.

“With leaks staff grow to distrust their colleagues and managers …”

[The DWP’s] statement goes into some detail on the consequences of leaks in the context of the starting gate review. As I said earlier there was no leak and I am not sure the DWP need make the assumption that staff would distrust their colleagues had there been a leak. It’s possible that IT staff might have thought that the starting gate review and similar constructive, independent analyses on the performance of the department should always be in the public domain.

“In 2011, the Major Projects Authority undertook an independent assurance review of Universal Credit – this was a Starting Gate Review on behalf of the Senior Responsible Owner. The report of the review is confidential to the SRO …”

This statement, in my view, sums up one of the problems with the DWP’s culture and one reason for its lack of success on some major IT-enabled projects, dating back to the 1980s. It is important in my view that an assurance review is shared with all internal and external parties involved in a project or programme, so that all can work together in solving problems - major projects and programmes being, in essence, about solving problems.

An assurance review that is “confidential to the SRO” is greatly limiting its potential value, especially as SROs on the Universal Credit propgramme have changed so frequently.

“There are very few senior level staff still working in the Department who worked on the Universal Credit programme during 2011/12.” – [DWP statement]

It would be ideal if openness were extended to the most junior members of staff whose work may be essential to a project or programme. If they not allowed to read assurance reviews, they may feel excluded or doubtful that they are being given the whole truth on progress. The PAR is shared with the SRO and a very small group of senior officials. Isn’t that a wasted opportunity, and potentially harmful to good programme management on a huge and labyrinthine IT-enabled programme?

“After the meeting of MPRG (Major Projects Review Group) the starting gate report and elements of the costs and benefits for Universal Credit were leaked in the Daily Telegraph. These documents are clearly marked as confidential and sensitive…

The starting gate report was not leaked to Daily Telegraph. The report was in the public domain, the government having placed it in the House of Commons Library. The Telegraph’s reporter and I received the report shortly after it was placed in the Library.

I do not wish to be pedantic but the pages of the starting gate review were not “clearly marked as confidential and sensitive”. They were marked “protect”. In my experience this marking is common to a number of government documents that are later released into the public domain.

“… and elements of the costs and benefits for Universal Credit were leaked in the Daily Telegraph.”

I am not aware of the Telegraph’s having obtained any figures on costs and benefits that were not in the public domain. There are no figures in the Telegraph article on the starting gate review.

http://www.telegraph.co.uk/news/politics/labour/8790059/Secret-report-reveals-real-danger-to-welfare-reform.html

“ The leaking of these various documents …”

I am not sure what is meant by “various” documents. The document in question is the starting gate review report, and that wasn’t leaked.

“The leaking of these various documents made DWP officials feel more defensive and built a sense of being ‘under siege” and having to take extreme care about what information was being shared with whom. This was observed by the National Audit Office who felt that the Universal Credit programme was building a ‘fortress culture.’

I am not sure the National Audit Office used the phrase “fortress culture” in the context of staff being under siege because of leaks. The NAO’s report said,

“Both the Major Projects Authority and a supplier-led review in mid-2012 identified problems with staff culture; including a ‘fortress mentality’ within the [UC] programme. The latter also reported there was a culture of ‘good news’ reporting that limited open discussion of risks and stifled challenge.”

This is a culture I have recognised at the DWP and its predecessor organisations for more than 20 years.

“… even members of the Programme Board could no longer receive their papers electronically, which meant twenty packs of up to 200 pages delivered by hand every month.

As is clear from this example, extra time had to be taken in relation to protecting information when the time needed to be spent on introducing UC. Valuable resource, both people and time, was taken up ensuring all documents were marked securely in the correct way, all papers were numbered and signed for, any that were sent were ‘double-enveloped’, and any papers that needed to be retained were ‘signed back in’. People were focused on physically protecting information when the time needed to be spent on planning and delivering UC.”

This suggests to me a paranoia about document security that is inappropriate to a programme about delivering welfare benefits. A number of times I have been to secure defence establishments in the US and UK, including government defence buildings, and I have not come across the measures taken by the DWP in the protection of IT programme documents.

What is the effect on the morale of DWP staff of such an in-house concern over programme management documents?

I note that there has been a high turnover of senior programme staff on the Universal Credit programme, and an apparently high level of illness. I do not know whether this has anything to do with what the DWP calls “a sense of being under siege”.

There are completely understandable sensitivities over the sanctity of claimant data, and the fine detail of the technologies used, but I question why the DWP cannot be entirely open on the high-level matter of its progress or otherwise on its IT projects.

It could be that the DWP is over-sensitive to not providing its critics, real and imagined, with authoritative, independent and contemporaneous information – the PARs in particular - on the state of its IT projects to support Universal Credit.

“As a consequence of these leaks (related to a ‘pulse’ survey on how people feel about working at the DWP) and others (not specified) a number of leak investigations were instigated by the Permanent Secretary and the Secretary of State. One was led by a former member of the Security Services. They involved detailed interviews with a  wide variety of staff – where direct questions were asked about colleagues – and interrogation of email systems and reviews of staff access to documents.”

This seems to me, from the DWP’s statement to the tribunal, to be an over-reaction to report in The Guardian about how staff feel about the workplace.

“People became suspicious of their colleagues – even those they worked closely with. There was a lack of trust and people were very careful about being honest with their colleagues. People were very careful who (sic) they shared information with, and became paranoid that they might have accidentally caused a leak, for example by leaving information on a printer. People also stopped sharing comments which could be interpreted as criticism of the Programme, even when those comments would be useful as part of something like an MPA review.

“Colleagues also became concerned about the sanctity of the information systems and processes – which were also examined as part of the investigation where elements such as access rights to electronic shared areas and individual mailboxes were reviewed.

“The leaks had a considerable impact on the member of staff who sent out the note on the pulse survey and those that read the note, including those who contributed the anonymous comments in the embedded document. People felt they could no longer share things with colleagues that might have an honest assessment of difficulties or any negative criticism – many staff believed the official line was ‘everything is fine’. People, even now, struggle to trust colleagues with sensitive information and are still; fearful that anything that is sent out via email will be misused. For all governance meetings, all documents are sent out as password protected, with official security markings included, whether or not they contain sensitive information.”

It is difficult for me to see how it is possible to properly manage a major IT-enabled programme in an atmosphere of such a level of distrust and paranoia.

The DWP’s reaction to an apparent leak to The Guardian of staff comments about their workplace needs, perhaps, to be put in the context that some government departments have in the past published the results of staff morale surveys. In addition morale in central departments is referred to from time to time in National Audit Office reports.

If the leak investigations are related to more serious matters than those disclosed in the open bundle, I would question why or how suspected and actual criminality could be related to FOI considerations over the PAR and other reports in question.

The Universal Credit IT-enabled programme is aimed at simplifying existing benefit systems and helping millions of citizens. Extreme sensitivity over claimant data and perhaps the fine detail of the technologies used, is understandable. That said, openness with staff, and among staff, and all the many external parties involves, is surely a prerequisite for success.

“All future MPAs, other assurance reports, risk registers and issues registers were all treated with utmost care. For assurance reports, only the SRO and Programme Director could have electronic copies (and the password protected) and other recipients received printed, watermarked, numbered copies, with a register kept of who had received them. While the business case tem has copies of the recommendations, these were not circulated, and while the team did pursue progress against this clearly could not be set in the full context of the report outside a small number of people.”

This was damaging to the programme because people felt management did not trust them, leading to a lack of loyalty and commitment and further distrust of the system. Releasing what Programme staff would have seen as sensitive and ‘official’ information in the form of the PAR report or risk or issues register at that time would have exacerbated an already difficult situation in the Programme”

It’s conceivable that DWP staff would have been surprised at the release of the PAR review report, and the issues and risk registers, but perhaps only because such openness at the time might have seemed odd in the light of the extreme measures being taken over document security. A release of the reports at that time might have been welcomed by staff as a sign of a cultural shift within the department towards openness.

“At the time of the leaks and the investigations that followed, Programme senior leaders were expected to speak to their teams about what had happened and what the ‘lines to take’ were. The lines to take were also added to the Rolling Brief (an internal update document) and circulated to senior leaders in the Programme, press office, special advisors and so on. The lines were a ‘defensive’ approach to media requests, emphasising the positive in terms of progress in the Programme without acknowledging the issues identified in leaked stories. This positive approach to briefing and media management built on the effect of the leaks and led to a lack of candour and honesty throughout the Programme and publically – it contributed to the to the fortress mentality spoken of by the National Audit Office.”

A defensive approach to media requests and the non-acknowledgement of problems is a cultural trait I have been aware of at the DWP and its predecessor organisations for more than 20 years. I am not convinced it has been sparked by any particular event, or series of events, in recent years.

The DWP has had notable IT successes but also some more notable failures. When I look back over more than 20 years of DWP projects and programmes, and some of  the common factors,  I wonder whether the department’s age-old culture of good news reporting and not sharing independent information on its own performance or the status of its projects, or their problems, plays an important part in its project failures.

“Part of this lack of candour caused by leaks relates to dedicated civil servants not wanting to harm the Programme and risk its delivery.”

I cannot see what any leak to The Guardian on the views of staff about the workplace has to do with the case in hand. It seems to me, from reading the DWP’s statements to the tribunal, that the formal internal investigations into the Guardian article have done more harm to relationships within the department, and morale, than the Guardian article itself.

It is hard to see in the circumstances how the release under FOI of the reports in question would have any effect at all on staff, except in a positive way, showing that the department was willing to be open in the problems and uncertainties it was working hard to tackle.

Conclusions

The irony of this case is that it is mainly about the DWP’s concerns that disclosure of the reports in question would cause a lack of candour on the part of officials; yet the DWP has shown through its leak inquiries and a cultural resentment of criticism and challenge, that the last thing the DWP wants in its staff is openness and candour. That has always been the way, for as long as I have covered the department.

I do see how it can be possible to run the Universal Credit programme successfully with staff “suspicious of their colleagues” (to use the DWP’s phrase), and communications that are characterized by numbered, watermarked and password-protected documents, some of which are hand- delivered.

The DWP’s leak inquiries were sparked in part by a Guardian article in which staff were quoted in the internal “pulse” survey as for example criticising the “divisive culture of secrecy” and the lack of meaningful messages for staff or stakeholders explaining what will happen and when.

This costly DWP appeal to an FOI tribunal, which is an action to stop ageing IT reports being published, will not add weight to the department’s claim to the Guardian that it was “working with staff to understand the issues they were facing, just as any responsible employer would."

One thing that is in the open at the DWP, it seems to me, is its fortress mentality, which appears to me to reflect a departmental culture that is epitomised by leak inquiries that seem to have signalled to staff that openness in any form will not be tolerated. This culture is not conductive to effective programme management.

Had there been genuine open government, the reports that seem to have been the subject of the leak inquiries –  a report on staff views about the workplace  - would have been published automatically, as would have been the PARs, and issues and risk registers.

Tony Collins

1/2/2016